Content Pipeline — Path to Full Autonomy

Owner: Aroma Tahir   ·   Goal 1: fully autonomous, self-improving content pipeline   ·   2026-08-04

The complete build, in order. Each step names what it produces and what it depends on. The pipeline becomes an automated stage inside ILHAM: it receives ILHAM's content recommendations, produces the video, uploads to YouTube, writes the link into NAZIM, and reports back — with self-repair on every stage and a self-improvement loop.

Status legend

DONE   completed

NOW   ready to build now

BLOCKED   waiting on ILHAM access

YOU   one-time action from you

Phase 0 — Foundation

DONE  0.1 Strip leaked key from settings.json — done. You must still rotate the key in the Anthropic Console (it's in git history).

DONE  0.2 Baseline captured provisional ~34 min/video (docs/METRICS_BASELINE.md).

NOW  0.3 Instrumentation log per-run timestamps + a human-intervention flag per video + a local improvements log. Makes all three metrics measurable. (Relay-out half needs 1.4.)

Phase 1 — Access & home (current blocker)

Everything downstream needs these gathered.

BLOCKED  1.1 ILHAM repo + Railway access so the content stage lives inside ILHAM.

BLOCKED  1.2 NAZIM content-write API spec endpoint, auth, and which field takes the YouTube link.

BLOCKED  1.3 Sample ILHAM recommendation ticket + schema the aroma-targeted ticket shape.

BLOCKED  1.4 Notion task board + Slack relay details the existing outbound path (“Global Nazim”).

1.5 Set up the content pipeline as a peer stage inside ILHAM's world, once 1.1–1.4 land.

Phase 2 — Delivery rails (video → learner)

YOU  2.1 YouTube uploader OAuth2 + Data API v3, returns the live URL. One-time Google OAuth; pick channel / unlisted-by-default.

2.2 NAZIM write bridge take the YouTube link, call NAZIM's content endpoint; delete the wrong api.taleemabad.com scaffolds. (Needs 1.2.)

2.3 Born-off publishing videos post provisional / unlisted + flagged; a human clears the flag asynchronously, never blocking.

Phase 3 — Production chain (topic → video)

3.1 Orchestrator spine research → script → gate → produce → QA → upload → NAZIM, driven from a queue.

3.2 Pre-approved spend budget art/TTS spend up to a cap automatically (no --yes); over-cap flags + pauses that one video.

3.3 Script gate → auto-retry loop machine verdict; NEEDS WORK → re-draft → retry, cap 3.

3.4 Auto-QA scorer LLM-judge on the 7 factors, 4.9 threshold; below 4.9 regenerates the weak stage, doesn't publish.

Phase 4 — Close the feedback loop

4.1 Feedback door subscribe to ILHAM's content recommendations → feed the queue. (Needs 1.3.)

4.2 Report completion back to ILHAM mark the recommendation actioned, so the next cycle sees whether outcomes improved.

4.3 Topic queue merges manual topics + ILHAM recommendations.

Phase 5 — Self-healing & self-improvement

5.1 Self-repair each stage in try/catch → failures log → repair agent matches a known fix → retry → escalate after 2.

NOW  5.2 Fix the broken health-check scheduler the path-with-spaces bug.

5.3 Self-improvement ride ILHAM's 30-min loop: read run logs → propose + implement one pipeline change → Notion ticket + PR → human review → log it. Earns the ≥1 documented improvement. (Needs 1.1/1.4.)

Phase 6 — Unattended operation

6.1 Scheduled trigger pops the next queue item and runs the chain, on ILHAM infra.

6.2 Safety net reuse ILHAM's heartbeat / reconciliation / escalation for the content stage.

6.3 Human-on-loop-never-blocks alerts to Slack, provisional flags, never a hard gate.

Phase 7 — Prove it

7.1 Run a representative batch

7.2 Measure ≤20% intervention, ≥40% turnaround vs the locked baseline, ≥1 self-improvement.

7.3 Lock the real baseline from the first instrumented runs.

The closed loop it produces

ILHAM sees content failing → drops a recommendation → queue → research → script → auto-gate → produce (budgeted) → auto-QA → YouTube → NAZIM (provisional) → learners → ILHAM measures outcomes → next recommendation.

Where we are & how to move ahead

Phase 0 is essentially done. The one gate to everything else is Phase 1 (ILHAM access). The only steps buildable without it are 2.1 (YouTube uploader), 0.3-local, and 5.2.

YOU  Path A: gather the Phase 1 access items — then the real ILHAM integration begins.

NOW  Path B: build the access-independent pieces now (YouTube uploader + local instrumentation + scheduler fix) while you gather.